## SR NEXT INTERNSHIP PROGRAM

# AI-Powered Instagram Influencer Analytics & Automation Insights

Week 1 Report – Instagram Influencer Data Collection and Dataset Preparation

PROJECT METADATA & SUBMISSION DETAILS

Internship Program: SR NEXT Data Science & AI Internship

Project Phase: Phase 1 – Week 1 (Data Collection & Quality Control)

Candidate / Intern: Data Science & AI Intern

Submission Date: October 2026

Deliverable Status: Fully Validated & Submission-Ready (2,561 Authentic Profiles)

# 2. Executive Summary

This report details the execution and outcomes of Week 1 for the 'AI-Powered Instagram Influencer Analytics & Automation Insights' project under the SR NEXT Internship program. The primary objective of Phase 1 was to establish an authentic, high-quality, and statistically robust public Instagram creator dataset comprising more than 2,000 eligible profiles, strictly focusing on creators with fewer than 1,000,000 followers.

Following a rigorous technical audit and platform assessment, automated live scraping of Instagram was evaluated and confirmed to be actively restricted by Instagram's automated bot mitigations (HTTP 401/429 barriers and login challenges). In strict compliance with the internship's ethical standards—which prohibit credential stuffing, CAPTCHA evasion, or security circumvention—data collection transitioned to legitimate, publicly accessible open-source Instagram dataset repositories.

By merging and normalizing multi-niche creator archives from Bright Data's open research repositories, the pipeline constructed an initial 3,129-record working baseline. A comprehensive final cleaning and quality-control pass then applied dual-stage linguistic filtering to ensure English-dominant profile data, stripped all Unicode emojis from designated text fields, normalized hashtags into a standardized '#tag1; #tag2' structure, normalized content themes into comma-delimited strings, aligned niche categories with the Phase 1 taxonomy, and verified mathematical engagement-rate integrity. The resulting final deliverable contains 2,561 clean, authentic, and deduplicated influencer profiles, successfully surpassing the Phase 1 target while preserving 100% data provenance.

# 3. Week 1 Objective

The overarching goal of Week 1 was to design and deploy an automated data collection and preprocessing pipeline capable of delivering a structured, high-fidelity Instagram influencer dataset suitable for subsequent downstream machine learning, creator segmentation, and automation insights in Phase 2.

Specific quantitative and qualitative requirements mandated by the internship include:

• Volume Requirement: Collect and validate more than 2,000 unique public Instagram influencer or brand page profiles.

• Audience Boundary: Target nano (<10K), micro (10K–100K), and mid-tier/macro (100K–1M) creators, strictly excluding mega-celebrities and accounts with >= 1,000,000 followers.

• Authenticity: Ensure all profiles represent authentic, publicly visible accounts with zero fabricated, synthetic, or artificially generated rows.

• Schema Compliance: Implement the required 17-column schema encompassing creator identification, reach, engagement, content taxonomy, and automation markers.

## Required Internship Data Fields:

• 1. Creator Identity: Name and Unique Username / Canonical Profile URL

• 2. Instagram Handle: Formatted Instagram Handle with leading '@' symbol

• 3. Audience Reach: Total public follower count (0 < followers < 1,000,000)

• 4. Category / Niche: Creator niche standardized into a 18-niche taxonomy + Other

• 5. Engagement Rate: Mathematically verified interaction ratio: (Likes + Comments) / Followers * 100

• 6. Contact Details: Publicly available business email or phone, or standardized fallback

• 7. Posting Frequency: Estimated monthly publishing cadence derived from post dates / activity cadence

• 8. Content Signals: Standardized semicolon-delimited hashtags and comma-delimited content themes

• 9. Automation Usage: Heuristic classification indicating potential bot/automation signals (Possible / Unlikely / Unknown)

• 10. Additional Notes: Concise qualitative account observations (verification status, engagement outliers)

# 4. Data Collection Process

The data collection workflow followed an iterative, engineering-driven approach designed to reconcile strict platform constraints with rigorous analytical quality standards:

## Step-by-Step Implementation Methodology:

• 1. Requirements Analysis & Compliance Framing: Thoroughly reviewed internship specifications, required schema attributes, ethical constraints, and platform security boundaries.

• 2. Investigation of Direct Scraping: Evaluated direct HTTP endpoints and unauthenticated client scraping using Python libraries (Requests, BeautifulSoup, Instaloader). Confirmed that Instagram actively enforces anti-scraping defenses (HTTP 401/429 rate limiting, login walls, and challenge checkpoints). In accordance with instructions, direct scraping was halted immediately without attempting credential stuffing or CAPTCHA evasion.

• 3. Public Data Sourcing: Identified legitimate, publicly accessible open-source Instagram dataset repositories hosted on GitHub by Bright Data (luminati-io) for academic benchmarking and analytical research.

• 4. Ingestion & Quarantine: Downloaded raw open-source archives into quarantined local storage ('data/raw/'): an initial 1,000-post multi-category sample and a 2,217-creator coding influencer spreadsheet.

• 5. Schema Mapping & Normalization: Developed automated ingestion scripts ('src/collect.py', 'src/import_secondary_source.py') to parse heterogeneous JSON/CSV/XLSX schemas and normalize raw fields into a unified 17-column structure.

• 6. Merging & Deduplication: Merged 949 valid base records with 2,180 secondary tech creator records, establishing an intermediate baseline of 3,129 authentic accounts with zero duplicate handles.

• 7. Boundary Verification: Programmatically verified that 100% of candidate profiles satisfied the strict criterion: followers > 0 and followers < 1,000,000.

• 8. Final Cleaning & Quality Control: Executed 'src/final_clean_qc.py' to remove foreign-language dominant profiles, strip Unicode emojis, standardize hashtags/themes, normalize categories, and clean contact details.

• 9. Final Verification & Export: Ran automated statistical validation checks, verified CSV/XLSX structural parity, and exported production deliverables.

# 5. Tools and Technologies Used

The project strictly utilized standard Python data engineering tools, ensuring full reproducibility without reliance on unapproved headless scrapers or commercial proxies. The table below outlines the exact role of each tool employed:

| Tool / Technology | Category | Specific Role in Project |
| --- | --- | --- |
| Python 3.13 | Programming Language | Core runtime used for pipeline automation, data parsing, regex cleaning, and verification scripting. |
| Pandas 3.0.2 | Data Analysis Library | Primary data manipulation engine for tabular operations, schema alignment, deduplication, and statistical summaries. |
| NumPy 2.3.3 | Numerical Computation | Vectorized calculations of mathematical engagement rates and numerical boundary auditing. |
| OpenXML (ZIP/XML) | File Format Engine | Custom native generation of spreadsheet (.xlsx) and document (.docx) deliverables without binary C-dependencies. |
| CSV (RFC 4180) | Standard Data Format | Universal tabular storage format for processed and clean deliverables, ensuring broad software compatibility. |
| Antigravity | AI Coding Assistant | Development and agentic workflow orchestration environment used for rapid script iteration and technical auditing. |
| Git & GitHub | Version Control & Data Hub | Used to inspect commit history and retrieve public open-source benchmark dataset repositories. |

Technical Note: Web automation tools such as Selenium, Puppeteer, Playwright, or unauthorized scraping APIs were explicitly NOT employed for final data collection, in strict compliance with platform policies and project guidelines.

# 6. Data Sources

To achieve a robust dataset exceeding 2,000 profiles while adhering to Instagram's access restrictions, the project utilized two authentic, open-source sample datasets published on GitHub by Bright Data (formerly Luminati Networks):

| Source Attribute | Primary Baseline Source | Secondary Expansion Source |
| --- | --- | --- |
| Repository Name | luminati-io/Instagram-Posts-dataset-samples | luminati-io/Instagram-dataset-samples |
| Repository URL | https://github.com/luminati-io/Instagram-Posts-dataset-samples | https://github.com/luminati-io/Instagram-dataset-samples |
| Source File | Instagram - Posts.csv | Instagram Profiles - Github Hashtag.xlsx |
| Direct Raw URL | https://raw.githubusercontent.com/luminati-io/Instagram-Posts-dataset-samples/main/Instagram%20-%20Posts.csv | https://raw.githubusercontent.com/luminati-io/Instagram-dataset-samples/main/Instagram%20Profiles%20-%20Github%20Hashtag.xlsx |
| Local Raw File | data/raw/instagram_profiles_raw.csv | data/raw/instagram_coding_influencers_raw.xlsx |
| Niche Coverage | Multi-category (Lifestyle, Art, Fashion, Travel, etc.) | Technology, Coding, Software Engineering, Developers |
| Initial Raw Records | 1,000 raw post records | 2,217 raw creator records |
| Valid Imported Profiles | 949 unique profiles (<1M followers) | 2,180 unique profiles (<1M followers) |
| Final Clean Profiles | 613 profiles (23.94% of final deliverable) | 1,948 profiles (76.06% of final deliverable) |
| Provenance Tag | BrightData Public Instagram Dataset (GitHub) | BrightData Public Instagram Coding Influencers Dataset (GitHub) |

## Data Provenance & Ethical Justification:

1. Full Transparency: Every record in the final dataset contains an explicit 'data_source' value tracing its origin to the corresponding GitHub repository. No data points were fabricated, merged across different accounts, or misrepresented as live crawls.

2. Compliance with Platform Policies: Automated unauthenticated scraping is explicitly prohibited by Instagram's Terms of Use. By leveraging established open-source research samples, the project achieved its empirical goals with complete legal and ethical integrity.

3. Complete Reproducibility: Both source files remain permanently accessible at their public GitHub URLs, enabling any independent evaluator to reproduce the pipeline from raw ingestion to final validation.

# 7. Dataset Schema

The final processed dataset strictly adheres to the 17-column schema established for Phase 1. The table below defines every attribute, its data type, and its analytical purpose:

| # | Column Name | Data Type | Description & Standardized Formatting |
| --- | --- | --- | --- |
| 1 | profile_url | String | Canonical URL of the Instagram profile (https://www.instagram.com/<username>/). |
| 2 | name | String | Display name of creator or brand page. Emojis removed; falls back to username if empty. |
| 3 | username | String | Unique alphanumeric Instagram account handle. |
| 4 | instagram_handle | String | Standardized handle with leading '@' symbol (e.g., @tech_creator). |
| 5 | followers | Integer | Total verified public follower count. Strictly constrained between 1 and 999,999. |
| 6 | category | String | Creator niche categorized into the approved 18-niche taxonomy + Other. |
| 7 | avg_likes_last_10 | Float | Average likes per post as reported by source dataset. |
| 8 | avg_comments_last_10 | Float | Average comments per post as reported by source dataset. |
| 9 | engagement_rate | Float | Computed interaction ratio: (avg_likes + avg_comments) / followers * 100 (in %). |
| 10 | posting_frequency_per_month | Float | Estimated publishing volume per month derived from post timestamps. |
| 11 | hashtags | String | Standardized hashtag list formatted as semicolon-delimited text (#tag1; #tag2). |
| 12 | content_themes | String | Extracted content topics formatted as comma-delimited text (Theme1, Theme2). |
| 13 | contact_details | String | Public email or phone number. Standardized to 'Not publicly available' if absent. |
| 14 | automation_usage | String | Heuristic classification flag: 'Possible', 'Unlikely', or 'Unknown'. |
| 15 | additional_notes | String | Concise observations (e.g., 'Verified account', 'Low engagement rate'). |
| 16 | data_source | String | Explicit provenance tracking tag identifying the originating GitHub repository. |
| 17 | collection_date | String | ISO 8601 UTC timestamp recording ingestion and processing time. |

# 8. Data Cleaning and Preprocessing

A rigorous multi-stage data cleaning pass ('src/final_clean_qc.py') transformed the raw merged data into a publication-ready deliverable. The cleaning operations performed include:

• Deduplication: Identified zero duplicate usernames across the merged datasets, confirming unique creator representations.

• Boundary Filtering: Enforced 0 < followers < 1,000,000. Verified that zero candidate profiles violated follower restrictions.

• English-Dominant Linguistic Filtering: Evaluated profile metadata (bio, name, hashtags, themes) using a dual-stage linguistic filter. Stage 1 filtered profiles dominated by non-Latin scripts (Cyrillic, Arabic, CJK, Devanagari, Thai - 325 accounts). Stage 2 scored high-frequency foreign stopwords across Portuguese, Spanish, Turkish, Indonesian, German, French, and Italian (243 accounts). A total of 568 non-English dominant accounts were pruned, yielding 2,561 clean English-focused records.

• Unicode Emoji Removal: Constructed a comprehensive Unicode regex targeting Emoticons, Symbols, Pictographs, Dingbats, and Variation Selectors. Applied NFKC normalization to convert styled Unicode mathematical letters/digits into standard ASCII before stripping. Cleaned residual punctuation spacing across name, category, hashtags, content_themes, contact_details, and additional_notes.

• Hashtag Normalization: Parsed raw JSON arrays, stripped brackets, quotes, and emojis, ensured consistent '#' prefixes, filtered non-alphanumeric tokens, deduplicated hashtags within each record, and formatted tokens as '#tag1; #tag2; #tag3'.

• Content-Theme Normalization: Parsed theme tokens, removed brackets/quotes/emojis, capitalized initial letters, deduplicated themes per profile, and formatted them as clean comma-separated lists: 'Theme1, Theme2, Theme3'.

• Category Standardization: Mapped niche values to the approved Phase 1 18-niche taxonomy (Technology, Fashion & Beauty, Fitness & Health, Food & Cooking, etc.) plus 'Other'. Confirmed zero unmapped or orphaned category labels.

• Contact Information Cleanup: Extracted valid emails and phone numbers, cleaned formatting, and normalized missing values to 'Not publicly available'.

# 9. Dataset Validation

Validation scripts ('src/validate.py' and 'src/final_clean_qc.py') conducted comprehensive statistical and structural quality audits on the final deliverables. All empirical results are summarized below:

| Validation Metric | Required Specification | Actual Result | Compliance Status |
| --- | --- | --- | --- |
| Total Profile Count | > 2,000 profiles | 2,561 profiles | PASSED (+561 margin) |
| Target Window | Approx. 2,400–2,600 | 2,561 profiles | MET (in target range) |
| Unique Usernames | 100% unique | 2,561 unique handles | PASSED (0 duplicates) |
| Duplicate Profiles | 0 allowed | 0 duplicates | PASSED |
| Minimum Followers | Followers > 0 | 1 follower | PASSED |
| Maximum Followers | Followers < 1,000,000 | 982,005 followers | PASSED |
| Followers >= 1M | 0 allowed | 0 accounts | PASSED |
| Followers <= 0 | 0 allowed | 0 accounts | PASSED |
| Missing Core Fields | 0% nulls in identity/reach | 0 nulls | PASSED |
| Total Schema Columns | Exactly 17 columns | 17 columns | PASSED |
| CSV / XLSX Parity | Identical rows & values | 100% cell-by-cell match | PASSED |
| Emoji Count in Text | 0 emojis in target fields | 0 emojis detected | PASSED |
| Data Provenance Tag | 100% attributed | 100% attributed | PASSED |

## Statistical Summary of Numerical Attributes:

| Metric / Field | Minimum | 25th Percentile | Median | Mean | 75th Percentile | Maximum |
| --- | --- | --- | --- | --- | --- | --- |
| Followers | 1 | 272 | 708 | 16,985.49 | 3,532 | 982,005 |
| Engagement Rate (%) | 0.00% | 1.59% | 5.21% | 11.53% | 11.90% | 4,400.00% |
| Posting Frequency (/mo) | 0.00 | 4.15 | 8.33 | 13.32 | 24.50 | 30.00 |

## Creator Niche Distribution (Top Categories):

| Category / Niche | Profile Count | Percentage of Total Dataset |
| --- | --- | --- |
| Technology | 1,542 | 60.21% |
| Other | 473 | 18.47% |
| Business & Finance | 113 | 4.41% |
| Fashion & Beauty | 85 | 3.32% |
| Art & Design | 71 | 2.77% |
| Education | 47 | 1.84% |
| Travel | 36 | 1.41% |
| Lifestyle | 35 | 1.37% |
| Fitness & Health | 29 | 1.13% |
| Food & Cooking / Photography | 56 (28 each) | 2.18% |
| Remaining 7 Niches | 74 | 2.89% |

# 10. Engagement Rate

In accordance with the internship specification, creator engagement rate is defined as the sum of average likes and comments divided by total follower count, multiplied by 100 to yield a percentage:

Engagement Rate (%) = ((Average Likes + Average Comments) / Followers) * 100

Mathematical verification confirmed 100% adherence to this formula across all 2,561 records, with a maximum numerical discrepancy of 0.0 (exact precision match).

## Critical Data-Source Limitation Disclosure:

The technical audit revealed an important nuance regarding the fields named 'avg_likes_last_10' and 'avg_comments_last_10':

• Pre-Aggregated Metrics: In the primary source dataset, these metrics reflect pre-aggregated post engagement values provided by the open-source sample data.

• No Direct Feed Crawling: Because live unauthenticated crawling of Instagram feeds was blocked and halted in compliance with platform terms, the pipeline did NOT perform independent HTTP pagination across 10 individual posts per creator.

• Zero Metric Fabrication: Rather than inventing or simulating post-level engagement values, the pipeline transparently mapped the verified source interaction figures into the schema, preserving data integrity and avoiding synthetic metric creation.

# 11. Hashtags and Content Themes

Hashtags and content themes serve as critical semantic inputs for creator niche identification and Phase 2 machine learning clustering. The preprocessing pipeline established uniform standardization rules while respecting original creator terminology:

• Syntactic Cleanup: Stripped raw JSON array formatting (brackets, quotes) and all embedded emojis.

• Hashtag Uniformity: Formatted hashtags into a consistent semicolon-separated string: '#tag1; #tag2; #tag3'.

• Theme Uniformity: Extracted top keyword concepts, capitalized initial letters, and formatted themes as comma-separated text: 'Theme1, Theme2, Theme3'.

• Multilingual Integrity: Legitimate original technical terms (e.g., #python, #fullstack, #javascript, #datascience) and international creator names were preserved faithfully without applying lossy automated translation or artificial keyword replacement.

# 12. Limitations

In the interest of full technical transparency and academic rigor, several limitations of the current dataset are acknowledged:

• Platform Anti-Scraping Defenses: Direct unauthenticated scraping is strictly throttled and defended by Instagram. Consequently, live on-demand profile crawling was unviable without violating platform terms.

• Open-Source Sample Reliance: The dataset relies on publicly downloadable research sample archives. While verified and authentic, update frequencies depend on public release cycles.

• Historical Post Granularity: Granular post-level timestamps and individual comment texts were not uniformly available across all profiles, limiting granular time-series analysis.

• Optional Metrics Deferral: Market Share and Influence Score were not natively present in the source datasets. Rather than fabricating arbitrary scores, these attributes have been intentionally deferred to Phase 2 algorithmic modeling (e.g., composite reach/engagement scoring).

• Contact Information Sparsity: Public contact details were available for 276 profiles (10.78%), with the remainder properly marked as 'Not publicly available'.

# 13. Final Deliverables

The complete suite of Phase 1 Week 1 deliverables has been generated, validated, and archived within the project repository:

| Deliverable File | Format | Record Count / Size | Description |
| --- | --- | --- | --- |
| instagram_influencers_final_clean.csv | CSV (RFC 4180) | 2,561 rows (1.2 MB) | Primary submission-ready tabular dataset, 17 columns. |
| instagram_influencers_final_clean.xlsx | Excel XLSX (OpenXML) | 2,561 rows (354 KB) | Formatted spreadsheet deliverable with full schema parity. |
| Week_1_Report.pdf | PDF Document | Comprehensive (Multi-page) | Formal executive and technical internship report. |
| Week_1_Report.docx | Word Document (DOCX) | Editable OpenXML | Submission-ready editable version of the Week 1 Report. |
| Week_1_Report_Data_Sources.txt | Plain Text | Complete Index | Detailed provenance archive documenting GitHub URLs and source metadata. |
| final_cleaning_report.txt | Text QA Log | 5.5 KB | 14-section empirical quality-control audit log. |

# 14. Conclusion

Week 1 of the SR NEXT Internship successfully achieved all Phase 1 milestones. Through disciplined data engineering, ethical compliance, and multi-stage quality control, the project transitioned from initial exploratory scraping to a robust, standardized, and fully validated influencer dataset containing 2,561 high-quality profiles.

With 100% adherence to follower restrictions (<1M), zero duplicates, verified mathematical engagement consistency, and an English-dominant focus, the dataset establishes an ideal empirical foundation for Phase 2. Subsequent work will build directly upon this deliverable to execute exploratory data analysis, multi-dimensional creator clustering, audience reach modeling, and Instagram automation usage classification.